Record of Discussion for NSTX-U Research Collaboration

Key results of discussions between prospective

NSTX-U collaborators and an NSTX-U Research Contact

Please send completed and signed forms to Jonathan Menard (jmenard@pppl.gov) and Masa Ono (mono@pppl.gov) for review & comment.

Questions or comments regarding processing of this form should be forwarded to Thomas Egebo (tegebo@pppl.gov).  The NSTX-U Project Fax Number is (609) 243-2222.

| Title of Research Activities: Loan of Thermal Helium Beam (THB) diagnostic to NSTX-U |  |  |  | Collaboration began or New: New |
| --- | --- | --- | --- | --- |
| Collaborator Institution: Consorzio RFX, Padova, ITALY |  |  | Discussion Dates Initiated on: 11/14 Completed on: continuing @ 8/15 |  |
| Collaboration Principal Researcher: Name: Matteo Agostini Email: <matteo.agostini@igi.cnr.it> Tel: +39 0498295973 Signature: & Date: 08/24/15 | PPPL/NSTX-U Research Contact: Name: Stewart Zweben Email: szweben@pppl.gov Tel: 609-243-3243 Signature: & Date: 8/0/15 |  |  |  |
| Research Goals: Use THB to measure the edge Te and ne profile to high frequency (~ 400 kHz). This will be valuable for studies of edge turbulence, ELMS, edge MHD (e.g. RMP), and disruption |  |  |  |  |
| Collaborator Research Tasks: 1) ship RFX THB to PPPL and install it on NSTX-U at GPI port 2) use THB to measure Te and ne profiles in edge up to frequencies about 400 kHz 3) evaluate fluctuating Te/ne for use in interpreting GPI measurement |  |  |  |  |
| PPPL/NSTX-U Research Support Tasks: 1) define geometry of NSTX GPI port to design front-end of THB for NSTX-U 2) run THB fiber from Bay B mid to THB detectors in diagnostic darm (35 m) 3) provide interfaces for THB power and THB digitizers to NSTX-U computer system Estimated Researcher Effort Required (Man-Months): 1 mm physicist |  |  |  |  |
| PPPL Engineering Support Tasks: 1) run THB fibers (1 cm diam) from Bay B through wall penetration into NSTX-U darm 2) setup THB cabinet in darm with power, send output signals of THB to main computer Engineering Effort Required (Man-Months): 1 mm Estimated Hardware Cost Required ($k): $5k |  |  |  |  |
| Collaboration Researcher Questions and Issues: 1) Does PPPL researchers develop a method for the alignment of the lines of sight inside the machine? 2) etc. |  |  |  |  |
| Responses by PPPL/NSTX-U Research Contact and Task Manager: 1) Yes, the THB fibers can be backlit and their location on the standard GPI calibration plate can be determined when the machine is open. The fiber holder should be stable enough so that this position does not vary by more than 1 mm over the run. 2) etc. |  |  |  |  |
| Additional Collaboration Researcher’s Comments (if any): 1) 2) etc. |  |  |  |  |
| Additional PPPL/NSTX-U Research Contact and Task Manager Comments (if any): 1) 2) etc. |  |  |  |  |
| Review and Comment: NSTX-U Program Director Dr. Jonathan Menard _____________________________________ _____________________________________ Signature Date |  | Review and Comment: NSTX-U Project Director (concurrence) NSTX Project Director, Concurrence ( Dr. Masayuki Ono _____________________________________ _____________________________________ Signature Date Signature Date |  |  |